## Slide 1
Project Management
Create and maintain a project timeline
Assign tasks and manage team communication.
Monitor progress and adjust as necessary.
Exploratory data analysis.
Visualize distributions of features using matplotlib.
Identify correlations between features on the target variable.
Summarize key findings in a report Assigned to: Meera and Divya
Feature engineering tasks.
Select relevant features based on EDA.
Create new features if necessary.
Evaluate feature importance using statistical methods
Assigned to: Prashant
Problem definition & Research tasks
Defines project objectives and scrape.
Conduct a literature review on heart disease prediction.
Identify key health parameters for the model
Assigned to: Analytics Team
Data Collection
Tasks:
Access the download data sets from kaggle / website
Integrate multiple data sources, if necessary.
Document Data sources, descriptions and limitations
Assigned to: Meera and Divya
Data Pre-processing
Tasks
clean the data set (Remove duplicates handle missing values)
normalize or standardize the data
encode categorical variables
split the data into training and test sets
Assigned to: Julie and Meera
Model building.
Choose machine learning algorithms. (E.g. logistic regression, random Forest )
Train models using scikit-learn
Fine-tune hyperparameters.
Fit the model with training data
Assigned to: Prashant
Model evaluation
Tasks:
Evaluate model performance using metrics like accuracy, precision and recall
Perform cross validation.
Compare multiple models to select the best one.
Make predictions using testing data Assigned to: Analytics Team
Model deployment
Tasks:
Deploy the final model.( E.g., using a Web app or API)
Created a Tableau dashboard for visualization
Setup monitoring the model performance
Assigned to: Meera and Julie
Process Flow
Reporting and presentation
Tasks
Prepare a comprehensive report / Read me on the project including methodology, results and conclusions.
Develop visualizations to support findings using tableau
Present results
Assigned to: Analytics team.